NCL HQ ITSM PLATFORM

Frontend Development Blueprint

React 19  ·  TypeScript  ·  Vite  ·  Ant Design  ·  TanStack Query  ·  Zustand

| Organisation | Northern Coalfields Limited (NCL) HQ |
| --- | --- |
| Document Type | Frontend Architecture & Step-by-Step Development Blueprint |
| Scope | Hardware/Software Asset Management + ESS Ticketing Portal |
| Recommended Stack | React 19 · TypeScript · Vite · Ant Design · TanStack Query · Zustand |
| Source | Aligned with ChatGPT Final Recommendation + NCL ITSM Spec |
| Version | 2.0 — Revised & Finalised |
| Date | June 2026 |

Prepared by Senior Enterprise Frontend Architect

## Table of Contents

# 1. Executive Summary

This document is the definitive Frontend Development Blueprint for the NCL HQ IT Service Management (ITSM) platform — a government-grade, on-premise enterprise application covering Hardware Asset Management (HAM), General Software Asset Management (SAM), and an Employee Self-Service (ESS) ticketing portal.

The technology stack has been finalised based on ChatGPT's reviewed recommendation and aligned with the NCL specification. Every architectural decision documented below is traceable to a specific requirement, constraint, or future-expansion need identified in the NCL ITSM Specification.

| ★ | This blueprint is the single source of truth for the frontend team. All UI decisions, folder structures, component designs, routing strategies, and step-by-step development phases are governed by this document. |
| --- | --- |

### System at a Glance

| Module | Primary Users | Core Frontend Goal |
| --- | --- | --- |
| Employee Self-Service (ESS) | Employee | Submit & track hardware/software tickets |
| Hardware Asset Mgmt (HAM) | Asset Manager, IT Admin | Real-time inventory, consumables, Excel reconciliation |
| Software Asset Mgmt (SAM) | Asset Manager, IT Admin | License tracking, allocation map, expiry alerts |
| Engineer Console | Support Engineer | Manage assigned ticket queue, SLA tracking |
| Admin & Super Admin Panel | IT Admin, Super Admin | Reports, user management, audit log, KPI dashboards |

# 2. Finalised Technology Stack

| ✔ | All tools below reflect the ChatGPT Final Recommendation. Each choice is justified against NCL's on-premise government deployment requirements. |
| --- | --- |

| Tool / Layer | Version | Role in Stack | Why This Choice for NCL |
| --- | --- | --- | --- |
| React | 19 (stable) | Core UI Framework | Concurrent rendering; Suspense-native; largest govt. talent pool; static-asset deploy on NCL on-prem servers |
| TypeScript | 5.x | Language | Compile-time safety for complex domain models (tickets, assets, users); IDE productivity; mandatory in enterprise |
| Vite | 5.x | Build Tool | Sub-second HMR; optimised production bundles; no CDN dependency; tree-shaking reduces bundle by ~40% vs CRA |
| Ant Design | 5.x | UI Component Library | Enterprise-grade components; data tables, forms, modals, date pickers — used in Indian PSU/govt. digital projects |
| TanStack Query | v5 (React Query) | Server State & Data Fetching | Stale-while-revalidate caching; automatic retries; background sync for live ticket/asset data |
| Zustand | 4.x | Global Client State | Minimal boilerplate; no Provider hell; auth token, notification state, sidebar collapse stored globally |
| React Hook Form | 7.x | Form Management | Uncontrolled inputs = zero re-renders per keystroke; critical for large ticket/asset forms |
| Zod | 3.x | Schema Validation | Runtime type-safe validation matching backend rules; integrates natively with React Hook Form resolver |
| Recharts | 2.x | Data Visualisation | React-native chart library; SVG-based (printable); covers all KPI, expiry timeline, ticket trend charts |
| Playwright | 1.x | E2E Testing | Cross-browser automation for Chrome/Edge/Firefox — matches NCL's government browser policy |
| Vitest | 1.x | Unit / Component Testing | Vite-native; shares config with production build; Jest-compatible API — minimal learning curve |

| i | React Router v6 for routing, Axios for HTTP with interceptors, and react-dropzone for file upload are included as companion libraries. All can be self-hosted — no external CDN required. |
| --- | --- |

# 3. Frontend Architecture Overview

## 3.1 Application Layers

| Layer | Responsibility & Technologies |
| --- | --- |
| Presentation Layer | React 19 components + Ant Design 5. Renders all UI. Purely declarative — no business logic. |
| Feature / Domain Layer | Feature-slice folders (auth, tickets, hardware-assets, software-assets, engineer, admin). Each slice owns its pages, hooks, components, and API services. |
| State Layer | Zustand for global client state (auth token, sidebar state, notifications). TanStack Query for all server state with caching, background refetch, and optimistic updates. |
| Form Layer | React Hook Form + Zod schema resolver. All form logic isolated in feature-level custom hooks (useHardwareTicketForm, useSoftwareTicketForm, useAssetForm). |
| Routing Layer | React Router v6 with nested routes. Central route registry. ProtectedRoute wrapper enforces auth + role on every private route. |
| HTTP / API Layer | Axios instance with interceptors. JWT access token injected per-request. Automatic 401 handling with silent token refresh. All API calls abstracted in service files. |
| Testing Layer | Vitest for unit/component tests. Playwright for E2E browser automation across Chrome, Edge, Firefox. |

## 3.2 Data Flow Architecture

Data Flow: UI → State → API → UI 1. User action (click, form submit) fires an event handler in a React component. 2. React Hook Form collects and Zod validates form data before any API call. 3. TanStack Query mutation / query dispatches to the Axios service layer. 4. Axios interceptor attaches JWT token; NCL backend processes request. 5. Response cached in TanStack Query; UI re-renders only affected components. 6. Zustand global state updated if session or notification context changes.

## 3.3 Role-Based Access Control (Frontend)

Five roles drive every navigation, route guard, and UI rendering decision:

| Role | Home Dashboard | Accessible Modules |
| --- | --- | --- |
| Employee | /dashboard | ESS Portal: Submit Ticket, My Tickets, Profile |
| Support Engineer | /engineer/dashboard | Engineer Queue, Ticket Detail (own), Assets (read) |
| Asset Manager | /assets/dashboard | HAM full CRUD, SAM full CRUD, Expiry Alerts, Reconciliation |
| IT Administrator | /admin/dashboard | All tickets, All assets, Reports, User Directory (read) |
| Super Admin | /admin/dashboard | Everything + User Management, Audit Log, Notification Config, System Settings |

# 4. Enterprise Folder Structure

| i | Feature-Slice Design (FSD) pattern. Each module is fully self-contained — new modules are additions, never modifications to existing code. |
| --- | --- |

ncl-itsm-frontend/ ├── public/ # Favicon, NCL logo, offline.html (all self-hosted) ├── src/ │ ├── app/ # App shell, root providers, central router │ │ ├── App.tsx # Root component │ │ ├── Router.tsx # All route definitions (central registry) │ │ └── providers/ # QueryClientProvider, ThemeProvider, AuthProvider │ │ │ ├── features/ # ── FEATURE SLICES (domain modules) ── │ │ ├── auth/ # Login, OTP, lockout, session │ │ │ ├── components/ # LoginForm, OTPInput, LockoutBanner │ │ │ ├── hooks/ # useLogin.ts, useOTP.ts │ │ │ ├── services/ # authApi.ts (Axios calls) │ │ │ ├── store/ # authStore.ts (Zustand slice) │ │ │ └── types/ # AuthUser, TokenPayload │ │ │ │ │ ├── tickets/ # ESS: hardware + software ticket forms & list │ │ │ ├── components/ # TicketCard, StatusBadge, AuditTimeline │ │ │ ├── pages/ # NewHardwarePage, NewSoftwarePage, │ │ │ │ # MyTicketsPage, TicketDetailPage │ │ │ ├── hooks/ # useHardwareTicketForm.ts (RHF+Zod) │ │ │ │ # useSoftwareTicketForm.ts │ │ │ ├── services/ # ticketsApi.ts │ │ │ └── types/ # Ticket, TicketStatus, Category │ │ │ │ │ ├── hardware-assets/ # HAM: registry, consumables, import │ │ │ ├── pages/ # AssetRegistry, AssetDetail, Consumables, │ │ │ │ # ImportWizard, ReconcileResults │ │ │ ├── hooks/ │ │ │ ├── services/ # hardwareApi.ts │ │ │ └── types/ │ │ │ │ │ ├── software-assets/ # SAM: registry, licenses, expiry │ │ │ ├── pages/ # SoftwareRegistry, LicenseDetail, │ │ │ │ # ExpiryDashboard, AllocationMap │ │ │ ├── hooks/ │ │ │ ├── services/ # softwareApi.ts │ │ │ └── types/ │ │ │ │ │ ├── engineer/ # Engineer queue and ticket work screen │ │ │ ├── pages/ # EngineerDashboard, TicketQueue, WorkScreen │ │ │ ├── hooks/ # useEngineerQueue.ts │ │ │ └── services/ │ │ │ │ │ └── admin/ # Admin + Super Admin console │ │ ├── pages/ # AdminDashboard, UserMgmt, Reports, │ │ │ # AuditLog, NotifConfig │ │ ├── hooks/ │ │ └── services/ │ │ │ ├── components/ # ── SHARED REUSABLE COMPONENTS ── │ │ ├── common/ # Button, Input, Select, Textarea, Modal │ │ ├── layout/ # AppShell, Sidebar, TopBar, Breadcrumb │ │ ├── data-display/ # DataTable, StatusBadge, KPICard, TicketCard │ │ ├── charts/ # LineChart, PieChart, BarChart wrappers (Recharts) │ │ └── feedback/ # Toast, AlertBanner, LoadingSkeleton │ │ │ ├── hooks/ # Global hooks: useAuth, usePermissions, │ │ # useNotifications, useDebounce │ │ │ ├── services/ # HTTP layer │ │ ├── apiClient.ts # Axios instance, interceptors, token refresh │ │ └── queryClient.ts # TanStack Query global config │ │ │ ├── store/ # Zustand global stores │ │ ├── authStore.ts # Current user, token, role │ │ └── uiStore.ts # Sidebar state, active notifications │ │ │ ├── config/ # Static configuration (no secrets) │ │ ├── routes.config.ts # Central route registry object │ │ ├── permissions.ts # Role → allowed routes/actions matrix │ │ └── constants.ts # App-wide constants (API base, limits) │ │ │ ├── types/ # Global TypeScript types │ │ ├── api.types.ts │ │ └── permissions.types.ts │ │ │ ├── utils/ # Pure utility functions │ │ ├── dateFormatter.ts # DD/MM/YYYY (Indian Standard) │ │ ├── fileValidator.ts # MIME type, size checks │ │ └── errorNormalizer.ts # Map API errors → UI messages │ │ │ └── assets/ # SVG icons, self-hosted fonts (on-prem safe) │ ├── tests/ │ ├── unit/ # Vitest unit tests (hooks, utils, validators) │ └── e2e/ # Playwright E2E tests (login, ticket flow, asset) │ ├── vite.config.ts # Vite build config + chunk splitting ├── tailwind.config.ts # Tailwind (utility classes for custom layouts) ├── tsconfig.json └── package.json

# 5. Step-by-Step Frontend Development Blueprint

This section is the implementation roadmap — an ordered sequence of development phases that the frontend team must follow. Each step has clear deliverables, technologies used, and acceptance criteria.

| STEP 1 | Project Initialisation & Toolchain Setup - Create project: npm create vite@latest ncl-itsm-frontend -- --template react-ts - Install all finalised dependencies: antd, @tanstack/react-query, zustand, react-hook-form, zod, recharts, axios, react-router-dom, react-dropzone - Install dev dependencies: vitest, @playwright/test, @testing-library/react, eslint, prettier - Configure Vite: set base URL, manual chunk splitting (auth, tickets, hardware, software, admin chunks), path aliases (@/ → src/) - Configure TypeScript: strict mode ON, path aliases, no implicit any - Configure ESLint + Prettier: enforce code style for entire team - Set up Ant Design theme override: replace default blue with NCL Navy (#0F2D54), configure DD/MM/YYYY date locale - Commit baseline to Git: branch strategy (main → staging → feature/*) - Deliverable: Running blank app on localhost:5173 with all libraries importable |
| --- | --- |

| STEP 2 | Design System & Shared Component Library - Define CSS design tokens as Ant Design theme config: primary color, font size scale, spacing scale, border radius - Build /components/common/: AppButton (variants: primary, secondary, danger, ghost), AppInput, AppSelect, AppTextarea, AppModal - Build /components/layout/: AppShell (outer container), Sidebar (with collapsed state via Zustand), TopBar (logo + breadcrumb + notification bell + user avatar) - Build /components/feedback/: ToastNotification (Ant Design notification wrapper), AlertBanner (info/warning/critical variants), LoadingSkeleton - Build /components/data-display/: DataTable (wraps Ant Design Table with pagination, column sort, CSV export), StatusBadge (Open/InProgress/Resolved/Closed colour variants), KPICard - Build /components/charts/: thin wrappers over Recharts for LineChart, PieChart, BarChart — accept standard data props - Write Vitest component tests for every shared component - Deliverable: Storybook-style demo page at /dev/components showing all components |
| --- | --- |

| STEP 3 | Authentication Module - Create /features/auth/: LoginForm, OTPInput, LockoutBanner components - Build Zod schema: EIS number (8-digit numeric) + password/OTP validation - Build React Hook Form integration for LoginForm with Zod resolver - Build authApi.ts: POST /auth/login, POST /auth/otp/verify, POST /auth/refresh, POST /auth/logout - Build Zustand authStore: currentUser (id, name, role, department), accessToken (in memory only — never localStorage), isAuthenticated - Build Axios apiClient.ts: base URL from env, request interceptor attaches Bearer token, response interceptor handles 401 → silent refresh → retry → redirect to login - Build ProtectedRoute component: checks isAuthenticated + user role; redirects to /login or /403 - Implement session timeout: 15-minute inactivity timer with 2-minute warning modal (Ant Design Modal) - Implement account lockout UI: countdown display after 5 failed attempts - Write Playwright E2E test: successful login → dashboard, failed login → lockout - Deliverable: Full login → dashboard flow working for all 5 roles |
| --- | --- |

| STEP 4 | Routing & Navigation Shell - Build central Router.tsx: define all routes using createBrowserRouter (React Router v6) - Route structure: public routes (/login, /404, /403, /500), protected routes wrapped in AppShell layout - Implement lazy loading: React.lazy() + <Suspense> at every feature module boundary (6 lazy chunks) - Build AppShell: renders Sidebar + TopBar + <Outlet> (content area) - Build Sidebar: reads navItems from permissions.config.ts based on current user role (Zustand); renders only permitted items - Build Breadcrumb: auto-generated from current route path using React Router useMatches() - Build 404, 403, 500, and Maintenance error pages - Implement smooth route transitions (Ant Design Spin during lazy load) - Deliverable: All role-based navigation shells render correctly; route guards tested |
| --- | --- |

| STEP 5 | Employee Self-Service (ESS) Portal - Build /features/tickets/pages/EmployeeDashboard: welcome banner (from authStore), 2 Quick Action buttons, MyTickets widget (last 5 tickets), notification bell - Build Hardware Ticket Form (/tickets/new/hardware): - → Zod schema: category (enum), assetTag (optional, max 30), location (enum), summary (required, max 100), description (required, min 20 max 1000), attachment (File ¦ null) - → React Hook Form with zodResolver; trigger validation onBlur - → react-dropzone for attachment: accept image/*, application/pdf; max 5 MB; show thumbnail preview - → Submit button shows Ant Design Spin during API call; disabled to prevent double-submit - → On success: navigate to /tickets/confirm/:id showing generated INC-YYYY-NNNNN - Build Software Ticket Form (/tickets/new/software) — same pattern with software-specific Zod schema - Build My Tickets Page: Ant Design Table with pagination (25/50/100), status badge column, date filter, search by ticket ID; TanStack Query useQuery for data - Build Ticket Detail Page: header card + Ant Design Timeline for audit trail + attachment viewer + (if engineer role) status update form - Write Playwright E2E: employee submits hardware ticket → sees confirmation → appears in My Tickets - Deliverable: Complete ESS portal end-to-end functional |
| --- | --- |

| STEP 6 | Hardware Asset Management (HAM) Module - Build Asset Registry Page: Ant Design Table (Asset Tag, Name, Category, Department, Status, Last Updated); advanced filter sidebar (category, dept., status); Add Asset + Import + Export buttons - Build Asset Detail Page: asset info card (all fields), lifecycle Ant Design Timeline, linked tickets section, Edit / Decommission buttons - Build Add/Edit Asset Form: React Hook Form + Zod; fields: asset tag, name, category, serial number, purchase date, department, assigned user, status - Build Consumables Tracker: table of consumables with material code, stock level, threshold; low-stock alert banner (Ant Design Alert, type=warning) persists until acknowledged - Build Excel Import Wizard (3 steps): - Step 1 — Upload: react-dropzone accepting .xlsx / .xls / .csv; max 20 MB - Step 2 — Column Mapping: dropdown selectors mapping Column A → Material Code, Column D → Description - Step 3 — Reconciliation Results: table showing matched/duplicate/removed rows; Approve/Reject actions per row; Download reconciled file button - TanStack Query: useInfiniteQuery for large asset tables (virtual scroll for >200 rows) - Write Vitest tests for Zod asset schema; Playwright E2E for Excel import flow - Deliverable: Full HAM module with reconciliation workflow |
| --- | --- |

| STEP 7 | Software Asset Management (SAM) Module - Build Software Registry: Ant Design Table with filter by category (Windows OS, Antivirus, PDF, Browser, Driver); Add Software button - Build License Detail Page: software info, version, license key (masked), purchase date, expiry date, renewal cost, allocation list - Build Expiry Dashboard (/assets/software/expiry): - → 3 Ant Design Statistic cards with colour coding: 90-day (blue), 60-day (gold), 30-day (red) - → Horizontal Recharts BarChart: X=days remaining, Y=software name - → Sortable table: Software Name, Version, Expiry Date, Days Remaining (colour-coded), Owner, Action - Build Allocation Map: table + optional treemap view; filter by department, workstation, user - Implement Notification Preferences screen: per-threshold toggles (90/60/30 day email/SMS) per software - TanStack Query: 5-minute stale time for registry; 1-minute for expiry dashboard (near-real-time) - Deliverable: Full SAM module with expiry alerting system |
| --- | --- |

| STEP 8 | Engineer Console - Build Engineer Dashboard: 3 KPI cards (Critical / High / Normal queue counts), 7-day ticket trend Recharts LineChart, SLA compliance Recharts RadialBarChart, recent activity feed - Build Ticket Queue Page: Ant Design Table with priority sort (Critical first); columns: Ticket ID, Category, Issue Summary, Date Logged, Time Elapsed (live countdown), Status; one-click status update - Build Ticket Work Screen: full ticket detail + engineer notes history + status update form (React Hook Form + Zod: status required, comment required when resolving) - Build Resolved Tickets History: read-only table with completion timestamps - TanStack Query: 30-second refetch interval on queue (real-time without WebSocket) - Deliverable: Engineer can manage full ticket lifecycle from queue to resolution |
| --- | --- |

| STEP 9 | Admin & Super Admin Console - Build Admin Dashboard: 4 KPI cards (Open Tickets, Total Assets, Active Users, Expiring Licenses); 30-day ticket volume Recharts BarChart; category split Recharts PieChart; top 5 issues table; recent audit feed - Build All Tickets Page (admin): same as engineer queue but shows all engineers' tickets; reassign engineer dropdown - Build User Management (Super Admin only): Ant Design Table of all NCL employees; Add/Edit/Deactivate user; Role assignment dropdown constrained by permissions matrix - Build Reports Page: date-range picker; generate Ticket Volume, Asset Inventory, License Expiry, Engineer Performance reports; export to CSV and printable HTML - Build Audit Log Viewer: timestamped, filterable table (actor, action, entity, timestamp); export to CSV - Build Notification Configuration: per-event notification rules (ticket assigned, license expiry, low stock); email/SMS channel toggles - Deliverable: Full admin operations possible end-to-end |
| --- | --- |

| STEP 10 | Security Hardening (Frontend Layer) - Confirm JWT access token is in Zustand memory only — run build-time audit to ensure localStorage is never used for tokens - Implement Content Security Policy headers (configured on NCL web server — document in deployment handover) - Audit all file upload components: MIME type checked (not just extension); block .exe, .bat, .sh, .js, .php - Sanitize all user-generated content before rendering (use DOMPurify for any rich-text display) - Confirm all error messages are generic — no stack traces, API paths, or internal codes exposed to UI - Implement rate-limiting UX for OTP: disable resend button for 60 seconds after each request - Confirm ProtectedRoute blocks direct URL access for every role-restricted route (Playwright test for each) - Deliverable: Security checklist signed off; all Playwright security tests passing |
| --- | --- |

| STEP 11 | Performance Optimisation - Run Vite bundle analysis: verify main chunk < 250 KB (gzip); each feature chunk < 150 KB - Verify React.lazy() applied at all 6 module boundaries (auth, tickets, hardware, software, engineer, admin) - Enable TanStack Query stale-while-revalidate: reference data (dropdowns) 10 min; ticket/asset data 1–5 min - Implement virtual scrolling (TanStack Virtual) for all asset tables expected to exceed 500 rows - Debounce all search inputs to 300 ms; debounce all filter inputs to 500 ms - Self-host all fonts and icons (Ant Design icon SVG sprites bundled locally — no cdnjs dependency) - Add Ant Design Skeleton loading states to every data-dependent component - Target: Lighthouse Performance score ≥ 80 on government LAN (throttled Fast 4G simulation) - Deliverable: Performance audit report; Lighthouse scores documented |
| --- | --- |

| STEP 12 | Testing & Quality Assurance - Unit tests (Vitest): all Zod schemas (valid + invalid cases), all utility functions, all custom hooks (using @testing-library/react renderHook) - Component tests (Vitest + @testing-library/react): LoginForm, HardwareTicketForm, SoftwareTicketForm, DataTable, StatusBadge, FileUploader - E2E tests (Playwright): Login (success + lockout), Submit hardware ticket → confirm, Submit software ticket → confirm, Engineer update ticket status, Admin assign ticket, Excel import 3-step wizard, License expiry dashboard renders correctly - Accessibility audit: run axe-core via Playwright on all pages; fix all WCAG 2.1 AA violations - Cross-browser test: Playwright runs on Chromium (Chrome), Firefox, WebKit (Edge-compatible) — matches NCL's browser policy - Target: ≥ 80% line coverage on feature slices; all E2E tests passing on CI - Deliverable: Test report with coverage summary; zero critical accessibility violations |
| --- | --- |

| STEP 13 | Production Build & Handover Preparation - Run: npm run build — verify dist/ output is pure static files (HTML + JS + CSS + assets) - Configure environment variables: VITE_API_BASE_URL set to NCL on-prem backend URL (no hardcoded URLs in code) - Document web server configuration for NCL team: Nginx/IIS config for SPA fallback (all routes → index.html), security headers (X-Frame-Options, HSTS, CSP) - Create deployment checklist: build steps, env file setup, web server config, smoke-test procedure - Create Frontend Developer Onboarding Guide: project setup, branch strategy, coding standards, component usage guide - Tag production release on Git: v1.0.0-ncl-itsm - Deliverable: Deployable dist/ folder + deployment documentation |
| --- | --- |

# 6. Key Screens — Quick Reference

Every screen listed below is implemented during the step-by-step blueprint (Steps 5–9). This table serves as the frontend team's implementation checklist.

| Screen | Route | Role | Key Frontend Concerns |
| --- | --- | --- | --- |
| Login | /login | All | RHF+Zod, OTP flow, lockout countdown, no localStorage |
| Employee Dashboard | /dashboard | Employee | Quick actions, My Tickets widget, TanStack Query |
| Log Hardware Ticket | /tickets/new/hardware | Employee | 6-field RHF+Zod form, react-dropzone, character counters |
| Log Software Ticket | /tickets/new/software | Employee | 6-field form, Impact Level tooltip, MIME-restricted upload |
| My Tickets | /tickets | Employee | AntD Table, status badge, date filter, pagination |
| Ticket Detail | /tickets/:id | All | AntD Timeline audit trail, attachment viewer, role-conditional edit |
| Engineer Queue | /engineer/queue | Engineer | Priority sort, live 30-sec refetch, inline status update |
| Hardware Asset Registry | /assets/hardware | Asset Mgr | Large table, virtual scroll, advanced filter sidebar |
| Asset Detail | /assets/hardware/:id | Asset Mgr | Lifecycle timeline, linked tickets, decommission confirm dialog |
| Consumables Tracker | /assets/consumables | Asset Mgr | Stock level progress bars, low-stock alert banner |
| Excel Import Wizard | /assets/consumables/import | Asset Mgr | 3-step wizard: upload → map columns → reconciliation results |
| Software Registry | /assets/software | Asset Mgr | Category filter, license key masking |
| License Expiry Dashboard | /assets/software/expiry | Asset Mgr | 3 traffic-light cards, Recharts BarChart, sortable table |
| Admin Dashboard | /admin/dashboard | IT Admin | 4 KPI cards, BarChart, PieChart, top-issues table, audit feed |
| User Management | /admin/users | Super Admin | Role assignment, deactivate (confirm dialog), search |
| Audit Log | /admin/audit | Super Admin | Filterable timestamped table, CSV export |
| Reports | /admin/reports | IT Admin | Date-range picker, Recharts charts, export (CSV + print) |

# 7. Form Design & Validation Standards

## 7.1 React Hook Form + Zod Pattern (Universal)

| Rule | Implementation |
| --- | --- |
| Validation timing | Trigger on blur (field exit), not on every keystroke — reduces unnecessary renders |
| Required fields | Zod .min(1,'Field is required'); UI shows red asterisk (*) + visible legend |
| Character limits | Zod .max(N); UI shows live character counter below textarea fields |
| Dropdown >10 options | Ant Design Select with showSearch=true; server-side search for location dropdown |
| File upload | react-dropzone: accept object by MIME type (not extension); maxSize in bytes; show thumbnail preview immediately after selection |
| Submit button | Ant Design Button with loading prop tied to TanStack Query mutation isPending; htmlType='submit' triggers RHF handleSubmit |
| Double-submit | Button disabled when mutation isPending; RHF submitting state prevents re-trigger |
| Error display | Ant Design Form.Item with validateStatus and help props driven by RHF formState.errors; errors appear below field, not in banner |
| Form draft save | Auto-save form values to sessionStorage after 30-second idle (survives accidental tab close) |
| Accessibility | All inputs have htmlFor/id pair; aria-required on required fields; aria-describedby links error message to input |

## 7.2 Hardware Ticket Zod Schema Summary

| Field | Required | Constraints | Zod Rule |
| --- | --- | --- | --- |
| category | Yes | Enum values | z.enum(['Desktop','Laptop','Printer','IPPhone','Network','Peripherals']) |
| assetTag | No | Max 30 chars | z.string().max(30).optional() |
| location | Yes | Enum values | z.enum([...NCL_LOCATIONS]) |
| summary | Yes | Max 100 chars | z.string().min(1).max(100) |
| description | Yes | Min 20 / Max 1000 | z.string().min(20).max(1000) |
| attachment | No | Image/PDF ≤5 MB | z.instanceof(File).optional() — MIME checked in validator util |

# 8. Data Visualisation Strategy (Recharts)

| Visual | Chart Type | Screen | Data Shown |
| --- | --- | --- | --- |
| Ticket Volume Trend | LineChart | Admin Dashboard | Daily ticket count — 7/30/90 day range |
| Category Split | PieChart (Donut) | Admin Dashboard | Hardware vs Software ticket ratio |
| Engineer Workload | BarChart (Stacked) | Admin Dashboard | Open tickets per engineer by priority |
| License Expiry | BarChart (Horiz.) | Expiry Dashboard | Days remaining per software title |
| SLA Compliance | RadialBarChart | Engineer Dashboard | % tickets resolved within SLA |
| Asset Distribution | PieChart | Asset Dashboard | Hardware count by category/department |
| 7-day Ticket Trend | AreaChart | Engineer Dashboard | Engineer's personal ticket intake/resolve |
| Stock Level | AntD Progress | Consumables Page | Current stock vs minimum threshold |
| KPI Cards | Statistic (AntD) | All Dashboards | Counts + trend arrows (TanStack Query) |
| Expiry Traffic Lights | Custom Cards | Expiry Dashboard | Count of licenses expiring in 90/60/30 days |

| i | All Recharts charts must be SVG-based (default). This ensures they print correctly, pass accessibility audits, and render without canvas — compatible with NCL's government network restrictions. |
| --- | --- |

# 9. Frontend Security Checklist

| # | Security Control | Implementation |
| --- | --- | --- |
| S-01 | Token Storage | JWT access token in Zustand memory only. NEVER localStorage / sessionStorage / cookie (readable JS). Refresh token in httpOnly Secure SameSite=Strict cookie set by backend. |
| S-02 | Route Guard | Every private route wrapped in ProtectedRoute. Checks isAuthenticated (Zustand). Also checks role against permissions.config.ts. Direct URL attempts → /403. |
| S-03 | Permission-Aware UI | Sidebar items, buttons, and action controls rendered conditionally based on role from JWT. Hidden (not disabled) for unauthorized roles — prevents information disclosure. |
| S-04 | Input Validation | Client-side: Zod schema (UX). Server-side: authoritative. Error messages from API mapped to generic UI strings (errorNormalizer.ts) — no raw API errors shown. |
| S-05 | File Upload Restriction | react-dropzone: accept object uses MIME types (not extensions). Block: application/exe, text/x-sh, application/javascript. Max: 5 MB tickets / 20 MB Excel import. |
| S-06 | XSS Prevention | All user-generated content rendered via React (auto-escapes HTML). DOMPurify used for any dangerouslySetInnerHTML usage (none planned; safeguard if added later). |
| S-07 | Session Timeout | 15-minute inactivity timer via useIdleTimer. 2-minute warning modal with 'Extend Session' button. Auto-logout clears Zustand store and redirects to /login. |
| S-08 | OTP Rate Limiting UI | Resend OTP button disabled for 60 seconds after each request. Lockout after 5 failed login attempts displayed with remaining lockout time. |
| S-09 | Error Exposure | No stack traces, API URLs, or internal codes in UI. Production Vite build excludes source maps. Sentry (if used) configured for on-prem data residency. |
| S-10 | Autocomplete | autocomplete=off on EIS and password fields (shared government workstations). autocomplete=new-password on password reset fields. |

# 10. Performance, Testing & Future Expansion

## 10.1 Performance Targets

| Metric | Target | Mechanism |
| --- | --- | --- |
| Initial page load (LAN) | < 3 seconds | Code splitting + lazy loading; gzipped static files |
| Time to Interactive | < 4 seconds | Auth + Shell chunk < 80 KB; deferred feature chunks |
| Main JS bundle (gzip) | < 250 KB | Vite manual chunks; tree-shaking; AntD modular imports |
| Large table render | 60 fps scroll | TanStack Virtual for lists > 500 rows |
| API search response | Debounced 300 ms | useDebounce hook on all search inputs |
| Chart render | < 500 ms | Recharts SVG; data limited to 90 days by default |
| Lighthouse Performance | ≥ 80 | Measured on throttled Fast 4G simulation |

## 10.2 Testing Strategy Summary

| Type | Tool | Coverage |
| --- | --- | --- |
| Unit Tests | Vitest | All Zod schemas, utility functions, custom hooks, Zustand store actions |
| Component Tests | Vitest + RTL | LoginForm, TicketForms, DataTable, StatusBadge, FileUploader, Charts |
| E2E Tests | Playwright | Login flows, full ticket submission, engineer status update, Excel import, admin operations, 403/404 pages |
| Accessibility | axe-core (via Playwright) | WCAG 2.1 AA on all screens; keyboard navigation; ARIA labels |
| Browser Matrix | Playwright | Chromium (Chrome), Firefox, WebKit (Edge) — NCL government browser policy |

## 10.3 Future Expansion Readiness

| Future Feature | How Current Architecture Supports It |
| --- | --- |
| Mobile App (React Native) | Custom hooks and Zustand stores are framework-agnostic — sharable with React Native. API service layer is environment-independent. |
| Service Catalog | New /features/service-catalog/ slice added. Route + sidebar config gains one entry. Zero changes to existing feature slices. |
| AI Chatbot | Floating action button slot reserved in AppShell. Chatbot loaded as a React.lazy() panel. Does not affect main bundle size. |
| Hindi / Regional Languages | i18n slot pre-planned in AppShell. Ant Design has built-in locale support. Date formatting in dateFormatter.ts is locale-switchable. |
| Additional Asset Categories | New sub-route + component under /features/hardware-assets/ or /features/software-assets/. Permissions config gets one new entry. |
| Multi-Location Support | Location context provider slot in AppShell. All TanStack Query calls pass location_id from context. No structural changes required. |
| Workflow Automation | New /features/admin/workflow/ sub-module. Existing permission system extended with 'workflow-editor' permission key. |
| Knowledge Base | Markdown viewer component already planned in /components/data-display/. New feature slice + route entry. |

Blueprint Summary This 10-section blueprint defines the complete frontend plan for the NCL HQ ITSM platform. The 13-step development sequence (Steps 1–13) provides a clear, sequential path from project initialisation through to production handover. All technology choices reflect the ChatGPT Final Recommendation. The Feature-Slice Design folder structure ensures the application remains maintainable as new modules are added. Security, performance, accessibility, and testing are built into the process — not added as afterthoughts. Ready to develop. Begin with Step 1 (Project Initialisation) and proceed sequentially. Each step has clear deliverables that must be reviewed before proceeding to the next.